## Slide 1: Chapter 5: New and Emerging Process Methodologies

## Slide 2: Problems with “Traditional” Processes
Focused on and oriented towards “large projects” and lengthy development time (years) — started SWE.
Inability to cope with changes in requirements and technology fast enough — “formal” change mgmt.
Assumes requirements are completely understood at beginning of project — stable requirements.
Starting to rely on “non-sustainable” heroic and lengthy development effort by the developers — hard to maintain “constantly high” productivity.
Complex set of activities — needed process experts.
Waste or duplication of effort, especially in documentation — formal documentation needed for long and large project communications.

## Slide 3: More Recent Processes: Agile Methodologies
Family of software development methodologies:
  “Short” releases and multiple iterations
  Incremental design/development
  User involvement (especially for in-house)
  Minimal documentation
  Informal communications
  Assumes changes

## Slide 4: The Agile Manifesto
“We are uncovering better ways of developing software by doing it and helping others do it.
That is, while there is value in the items on the “right,” we value the items on the “left” more.”
http://www.agilemanifesto.org
“left” “right”
1. Individuals and interactions - - over processes and tools 2. Working software - - over comprehensive documentation 3. Customer collaboration - - over contract negotiation 4. Responding to change - - over following a plan — “dogmatically”

## Slide 5: Some Agile Methodologies
Extreme Programming (XP) – the first by Beck (1990s)
Crystal Clear/Orange – by Alister Cockburn
Scrum – currently popular
(not really part of Agile – partially agile)
RUP (rational unified process)
Microsoft Solutions Framework (tool/process)

## Slide 6: XP’s Core Values
Communication (between team and with customers)
Simplicity (in design and code)
Feedback (at many levels)
Courage (to make and implement difficult decision)

## Slide 7: XP’s Fundamental Principles
Rapid feedback
Simplicity
Incremental change
Embrace change
Quality work
Directly from “core” values

## Slide 8: XP’s Lesser/Other Principles
Ongoing learning
Small initial investment
Playing to win
Concrete experiments
Open, honest communications
Working with people’s instincts
Accepting responsibility
Local adaptation
Traveling light
Honest measurement

## Slide 9: XP’s 12 Key Practices
Based on the concept of quick and constant “feedback mechanism” involving:
    Planning Game (small units of requirements)
    Onsite Customer (immediate and better feedback)
    Metaphor (use one set of metaphor for design/architecture)
    Simple Design (just enough to cover what’s needed)
    Coding Standard (facilitates better communication)
    Collective Code Ownership (peer pressure to improve code)
    Pair Programming (feedback and shared improvements)
    Refactoring (continuous examination for duplicative design/code)
    Continuous Functional and Unit Testing (100% completion)
    Small/Short Releases
    Continuous Integration (integrating of small releases)
    40 Hour Work (high morale and energy level)
some
recognition
of
“human”
aspects

## Slide 10: Extreme Programming “Process”
Simple Design
System Metaphors
Coding Standards
Planning
Game
Refactoring
Pair Programming
Functional &Unit Test
Collective Code
Ownership
Continuous Integration
Small/Short
Release
Larger
Release
Onsite Customers
Adhere to 40 hour work week as much as possible! -- sustainable pace

## Slide 11: Crystal Family of Methodologies
Cockburn classified projects via:
  Size (by number of developers involved)
  Criticality (by losses a malfunction or defect will cause – “quality”)
  Priority (time pressure on the project)
Alistair Cockburn introduced a family of three methodologies
  Crystal Clear for “non-critical” projects (6–8 people)
  Crystal Orange for “critical” projects (up to 40 people)
  Crystal Orange Web for web development

## Slide 12: Scrum Development Process (Currently Popular)
First introduced by Takeuchi and Nonaka (Japan) in 1986 modeled after the way rugby game is played.
Ken Schwaber and Mike Beedle published a book, “Agile Software Development with Scrum,” in 2001.
It is an incremental and iterative development approach:
  Develops small “sprints,” or increments (of features) in a short cycle of about 2–3 weeks.
  There are three main roles.
    Product Owner who talks to and decides with users about the content of each sprint
    Scrum Master who runs the sprints
    Scrum Team of about 7–8 members who develop the sprint